Method Co

Property Accountant AI Agent

Fully Autonomous Month-End Close & Day-to-Day Accounting

Implementation Plan  |  v2.0

| Bank Rec |  | AP/Invoice Post |  | Journal Entries |  | GL Scrub |  | BS Recon |  | Variance Report |  | Exec Summary |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

10 Hotels  |  8+ F&B Concepts  |  Sage Intacct  |  Velixo  |  Claude Agent SDK

# 1. Overview & Objectives

This plan defines the architecture, tooling, and implementation roadmap for a fully autonomous Property Accountant AI Agent built on the Claude Agent SDK. The agent operates as a staff-level accountant across all Method Co properties — executing month-end close procedures, day-to-day AP and GL functions, and delivering executive financial reporting with minimal human touchpoints.

## 1.1 Design Philosophy

The agent is designed around three operating modes:

| Mode | Description | Examples |
| --- | --- | --- |
| Autonomous | Agent executes independently, logs action, no human input required | GL scrub, bank rec matching, variance report, BS recon queries, exec summary draft |
| Approval-Gated | Agent prepares transaction, presents for review, executes only on explicit confirmation | AP bill posting, journal entries, accruals, interco eliminations, payment requests |
| Human-in-Loop | Agent surfaces analysis and recommendations; human makes final judgment call | Month-end sign-off, large adjustments, unusual variance explanations |

## 1.2 Scope: Properties & Entities

The agent operates across all active Method Co entities in Sage Intacct, with per-property dimensional filtering via LOCATIONID:

- ROOST Apartment Hotels: Philadelphia (ROOSTMIDT), Cleveland, Tampa, Baltimore, Detroit/Book Tower

- Independent Hotels: The Quoin, The Pinch Charleston, Nickel, Wm. Mulherin's Sons

- F&B & Event Concepts: 8+ restaurant and event venues tracked as sub-dimensions

- Development: 1355 FSV (separate cost-tracking entity)

# 2. Architecture

## 2.1 System Overview

The agent is built on the Claude Agent SDK, using a combination of custom Python tools and a local MCP server to interface with Sage Intacct's XML Web Services API. All agent activity flows through a structured hook system for approval routing and audit logging.

┌──────────────────────────────────────────────────────────────────────┐ │ Claude Agent SDK (Python) │ │ │ │ CLAUDE.md (System Prompt) │ │ - USALI chart of accounts - Approval thresholds │ │ - Property coding rules - Month-end close checklist │ │ - Dimensional requirements - Posting policies │ │ │ │ ┌──────────────┐ ┌───────────────┐ ┌──────────────────────┐ │ │ │ 10 Core Tools│ │ Hook System │ │ MCP Server │ │ │ │ (see §3) │ │ - PreToolUse │ │ sage-intacct-mcp │ │ │ │ │ │ - PostToolUse│ │ │ │ │ └──────┬───────┘ └──────┬────────┘ └──────────┬───────────┘ │ └──────────┼─────────────────┼─────────────────────┼────────────────┘ │ │ │ ▼ ▼ ▼ ┌────────────────┐ ┌─────────────┐ ┌──────────────────────────┐ │ Excel/Velixo │ │ Audit Log │ │ Sage Intacct XML API │ │ Workpapers │ │ (JSON) │ │ GL · AP · Bank · Budget │ │ (openpyxl) │ │ │ │ GLBATCH · APBILL · recon │ └────────────────┘ └─────────────┘ └──────────────────────────┘

## 2.2 Project Structure

sage-intacct-agent/ ├── CLAUDE.md # Agent system prompt: accounting rules & policies ├── pyproject.toml # Dependencies & project config ├── .env.example # Credential template ├── src/ │ ├── main.py # Entry point: agent orchestration + CLI │ ├── config.py # Settings, thresholds, entity registry │ ├── intacct/ # Sage Intacct XML API client │ │ ├── client.py # Auth, session mgmt, pagination, retry │ │ ├── gl.py # GLDETAIL, GLACCOUNT, balances │ │ ├── ap.py # APBILL create/query, payment requests │ │ ├── ar.py # ARINVOICE, customer receipts │ │ ├── journal.py # GLBATCH/GLENTRY with validation │ │ ├── budget.py # GLBUDGETHEADER/GLBUDGETITEM │ │ ├── bank.py # CHECKINGACCOUNT, reconcile_bank │ │ └── models.py # Pydantic models for all objects │ ├── tools/ # Agent tools (10 capabilities) │ │ ├── bank_recon.py # Full bank reconciliation │ │ ├── ap_workflow.py # Invoice intake, coding, approval, post │ │ ├── payment_request.py # Payment scheduling and batch processing │ │ ├── journal_entry.py # JE creation with validation │ │ ├── gl_scrub.py # GL anomaly detection │ │ ├── gl_detail.py # GL + invoice-level drill-down │ │ ├── variance.py # Actual vs budget with full detail │ │ ├── bs_recon.py # Balance sheet recon + workpapers │ │ ├── workpaper.py # Excel workpaper read/write │ │ └── exec_summary.py # Monthly executive summary package │ ├── workpapers/ │ │ └── manager.py # Velixo workpaper management │ └── hooks/ │ ├── approval.py # Human-in-the-loop routing │ └── audit.py # Full audit trail logging └── tests/

# 3. Agent Tools — 10 Core Capabilities

Each tool is registered as an MCP function callable by the agent. Tools are categorized by operating mode; read-only tools run autonomously while write tools require human approval.

| Tool / Capability | Trigger Condition | Writes to Intacct | Approval Required |
| --- | --- | --- | --- |
| bank_recon | Daily or month-end trigger; bank statement available | Yes | Clearing JEs only |
| ap_workflow | New invoice received or AP aging review requested | Yes | Yes — per bill |
| payment_request | Payment run scheduled or vendor due date approaching | Yes | Yes — batch |
| journal_entry | Accrual, allocation, reclassification, or correction needed | Yes | Yes — per JE |
| gl_scrub | Automated daily scan or pre-close review | No | No |
| gl_detail | Variance investigation or audit support | No | No |
| variance | Monthly or ad-hoc budget vs actual request | No | No |
| bs_recon | Month-end close checklist trigger | No (workpapers) | No |
| workpaper | BS recon completion; data cell updates needed | No (Excel only) | No |
| exec_summary | Close complete; all recons signed off | No | No |

## 3.1 Bank Reconciliation  (bank_recon)

- Queries CHECKINGACCOUNT and transaction history from Sage Intacct

- Accepts bank statement data via CSV upload or API feed

- Matching engine: exact amount + date proximity + check number + memo fuzzy match

- Auto-posts matched clearing entries; flags unmatched items with severity

- Generates reconciliation workpaper: outstanding deposits, outstanding checks, adjustments

- Supports all Method Co bank accounts; entity/location-aware

## 3.2 AP Workflow & Invoice Posting  (ap_workflow)

- Ingests invoice data (manual entry or CSV) with vendor ID, dates, line items

- Validates: vendor active, GL accounts exist, dimensions complete, amounts > 0

- Auto-codes recurring vendor invoices based on coding history templates

- Applies USALI account coding rules per property type (hotel vs F&B vs event)

- Queues for approval with formatted terminal summary; posts APBILL on confirmation

- Flags invoices over configurable threshold for secondary approval (default: $10,000)

## 3.3 Payment Requests  (payment_request)

- Queries AP aging by property and vendor; surfaces invoices approaching due date

- Generates payment batch proposals grouped by bank account and entity

- Validates cash position before batch; flags if insufficient funds

- Presents payment batch for approval with vendor, amount, due date, and bank account

- Executes payment run in Sage Intacct upon confirmation; generates remittance summary

## 3.4 Journal Entries  (journal_entry)

- Accepts journal symbol, date, description, and line items (account, debit/credit, dimensions)

- Enforces balanced entries (total debits = total credits) before submission

- Validates all GL accounts, location codes, and department dimensions

- Supports recurring JE templates: prepaid amortization, depreciation, accruals

- Generates reversing entries automatically for accruals when requested

- Presents full JE detail for approval with account descriptions before posting

## 3.5 GL Scrub & Anomaly Detection  (gl_scrub)

- Scans GLDETAIL for specified period and property (LOCATIONID)

- Flags: duplicate entries, missing dimensions, unusual amounts (2+ SD outlier), out-of-period postings

- Detects entries in suspense/clearing accounts open beyond 30 days

- Identifies missing descriptions, incorrect entity codes, interco imbalances

- Produces prioritized exception report with severity (Critical / Warning / Info)

## 3.6 GL & Invoice-Level Detail  (gl_detail)

- Full GL drill-down: query by account, period, property, vendor, or cost center

- Links GLDETAIL entries to source documents (APBILL, GLBATCH record numbers)

- Pulls invoice-level detail for any AP transaction including line-item coding

- Exports structured data for variance investigation, audit support, or ad-hoc queries

- Supports natural-language queries: 'Show me all F&B supplies charges over $500 at ROOSTMIDT in October'

## 3.7 Budget vs Actual Variance Analysis  (variance)

- Calls get_accountbalancesbydimensions with contentselection='Actual and Budget'

- Parameters: budget ID, period, property/location, account category filter

- Calculates variance amount and % per account; flags material variances by threshold

- Drill-down: from summary to account level to individual GL transactions

- Supports multi-property consolidated view and single-property detail

- Configurable materiality thresholds (default: >10% AND >$2,500)

## 3.8 Balance Sheet Reconciliation  (bs_recon)

- Queries all balance sheet account balances for specified close period and entity

- Reconciles: prepaid expenses, security deposits, fixed assets, accrued liabilities, deferred revenue, interco

- Validates supporting detail ties to GL balance; flags unexplained differences

- Updates Velixo workpapers (openpyxl): ending balance, reconciling items, preparer, date, status

- Generates consolidated recon status report: reconciled count, open items, aging of exceptions

## 3.9 Workpaper Management  (workpaper)

- Reads and writes Excel workpapers using openpyxl (non-formula cells only)

- Velixo formula cells are preserved; agent writes to data input cells only

- Tracks workpaper completion status across all balance sheet accounts

- User opens file and triggers Velixo refresh to populate formula-linked cells

## 3.10 Executive Summary Package  (exec_summary)

- Synthesizes month-end results into a structured narrative package

- Sections: Total revenue vs prior month/prior year/budget, EBITDA summary, property-level highlights

- Identifies top 5 favorable and unfavorable variances with explanatory commentary

- Flags items requiring management attention (open recons, unresolved exceptions, unusual trends)

- Outputs formatted Word document (docx) and/or Slack-ready summary

- Includes portfolio-level KPIs: RevPAR, ADR, Occupancy, F&B covers, revenue per cover

# 4. Month-End Close Calendar

The agent executes a structured 10-day close calendar. Tasks are triggered sequentially; each phase gates the next. The agent tracks completion status across all checklist items and surfaces blockers proactively.

| Close Day | Task | Mode | Agent Action |
| --- | --- | --- | --- |
| Day 1–2 | Bank Reconciliation | Autonomous | Agent pulls bank feeds, matches transactions, flags exceptions, posts clearing entries |
| Day 2–3 | AP Bill Review & Posting | Approval | Agent matches invoices to POs, validates coding, queues for approval, posts upon confirmation |
| Day 3 | Accruals & Prepaid Amortization | Approval | Agent calculates monthly accruals from templates, generates journal entries for review |
| Day 3–4 | F&B Cost & Revenue Allocations | Approval | Agent pulls Toast/MarginEdge data, calculates allocations by property, posts JEs |
| Day 4 | GL Scrub & Exception Review | Autonomous | Agent scans GL for duplicates, miscodes, missing dimensions, suspense items |
| Day 5 | BS Account Reconciliations | Autonomous | Agent reconciles all balance sheet accounts, updates workpapers, flags unreconciled items |
| Day 6 | Intercompany Eliminations | Approval | Agent identifies interco balances, generates elimination JEs for review and posting |
| Day 7 | Budget vs Actual Variance Report | Autonomous | Agent generates full variance analysis by property, account category, and period |
| Day 8 | Executive Summary Package | Autonomous | Agent drafts narrative summary of monthly results with KPIs and material variance commentary |
| Day 9–10 | Final Review & Sign-off | Human | Finance team reviews agent output, resolves flagged items, approves final close |

## 4.1 Close Checklist — Detail

The agent maintains an internal close checklist tracked in CLAUDE.md. Each item has: responsible tool, dependency, approval mode, and completion criteria. The agent will not advance past an incomplete gating item without explicit override.

- Pre-close gates: All bank recs must clear before final GL scrub runs

- Recon gates: All BS account recons must complete before exec summary generates

- Approval gates: All outstanding AP approval requests must be resolved before month locks

- Interco gate: Interco eliminations must balance to zero before consolidation

# 5. Hook System

## 5.1 Approval Hook (PreToolUse)

Fires before any write operation. Displays a structured approval prompt in the terminal with full transaction detail. Configurable threshold rules determine whether manual approval is required or the transaction can be auto-approved.

- Approval thresholds configurable per tool and transaction type

- Auto-approve: recurring JEs under $1,000, bank clearing entries, standard amortization

- Single approval: individual AP bills, non-recurring JEs, payment requests under $25,000

- Dual approval: JEs over $10,000, payment batches over $25,000, large accruals

- All approval decisions logged with user ID, timestamp, and rationale

## 5.2 Audit Log Hook (PostToolUse)

Fires after every tool execution, regardless of outcome. Writes to structured JSON log file with full fidelity.

- Logged fields: timestamp, session ID, tool name, parameters, result summary, approval user, duration (ms)

- Separate error log for failed operations with full stack trace

- Monthly audit export available in CSV format for Aprio / external audit support

- Immutable append-only log; no delete operations permitted on audit records

# 6. Implementation Roadmap

Phase 1: Foundation — Weeks 1–2

Step 1: Project scaffolding — pyproject.toml, .env setup, config.py with entity registry Step 2: Intacct XML client — session auth, XML request builder, pagination, rate limiting, auto-renewal Step 3: API modules — gl.py, ap.py, journal.py, budget.py, bank.py, ar.py, models.py (Pydantic) Step 4: Hook scaffolding — approval.py and audit.py with basic logging

Phase 2: Core Tools — Weeks 3–5

Step 5: gl_scrub.py — anomaly detection, exception report Step 6: gl_detail.py — full drill-down, natural language query support Step 7: variance.py — budget vs actual with materiality thresholds and drill-down Step 8: bank_recon.py — matching engine, outstanding items, clearing JEs Step 9: ap_workflow.py — intake, validation, auto-coding, approval routing, post Step 10: payment_request.py — aging, batch proposal, cash validation, approval, execute

Phase 3: Advanced Tools — Weeks 6–7

Step 11: journal_entry.py — validation, templates, reversing entries, approval Step 12: bs_recon.py — full balance sheet recon suite Step 13: workpaper.py — openpyxl manager, Velixo-aware write strategy Step 14: exec_summary.py — narrative synthesis, docx export, KPI package

Phase 4: Orchestration & Testing — Weeks 8–9

Step 15: main.py — MCP server, agent options, CLI loop, close calendar orchestration Step 16: CLAUDE.md — full system prompt with USALI rules, chart of accounts, property policies Step 17: Unit tests — mock XML responses for all API modules Step 18: Integration tests — Sage Intacct sandbox, full close cycle dry run Step 19: Documentation — README, setup guide, CLAUDE.md reference

# 7. Safety Controls & Guardrails

## 7.1 Financial Controls

- All write operations require human approval via structured terminal prompt

- Journal entries validated for balanced debits/credits before submission to API

- Payment batches validated against current cash balance before approval request

- No destructive operations permitted — agent can create, never delete, Intacct records

- Duplicate posting prevention: agent checks for existing records before creating new ones

- Configurable per-session spend cap: $10 USD default (Claude API cost, not transaction value)

- Turn limit: 100 turns per session to prevent runaway execution (raised from 50 for complex close)

## 7.2 Data & Access Controls

- All credentials stored in .env file only — never hardcoded, never logged

- Sage Intacct Web Services User limited to GL, AP, Cash Management, and Budgets by role

- No access to HR, payroll, or tax modules from agent credentials

- Audit log is append-only and cannot be modified by the agent

- Multi-entity isolation: agent explicitly passes locationid on all queries; no cross-entity data leakage

## 7.3 Operational Controls

- Agent will not advance past incomplete close checklist gates without explicit override

- Large variance thresholds trigger human escalation rather than autonomous commentary

- Unresolved GL scrub exceptions block exec summary generation

- All generated narratives in exec summary include confidence indicators and data sourcing

# 8. Prerequisites — User Setup Required

The following must be completed in Sage Intacct before build begins:

- Obtain Web Services Developer License from Sage (provides Sender ID + Sender Password)

- Enable Web Services subscription: Company > Admin > Subscriptions

- Authorize Sender ID: Company > Setup > Company > Security > Web Services authorizations

- Create a dedicated Web Services User with roles granting GL, AP, Cash Management, and Budgets access

- Confirm Company ID and all active LOCATIONID codes for Method Co properties

- Confirm Budget ID(s) in Sage Intacct for current fiscal year budget

- Identify Velixo workpaper templates and confirm openpyxl-compatible cell ranges for write targets

# 9. Key Technical Decisions

| Decision | Choice | Rationale |
| --- | --- | --- |
| API Protocol | XML over REST | XML API has full GL, AP, budget, and bank object coverage; REST API missing GLBUDGETHEADER, get_accountbalancesbydimensions, reconcile_bank |
| SDK Choice | Custom XML client | Fylein SDK lacks coverage for budget and bank objects needed; custom client gives full control and pagination |
| Velixo Strategy | openpyxl data cells only | Cannot trigger Velixo formula refresh programmatically; agent writes data, user opens file to refresh formulas |
| Agent SDK | Claude Agent SDK (Python) | Native tool use, hook system, MCP server support, and session management fit the accounting workflow model |
| Tool Count | 10 tools (up from 6) | Expanded to cover full month-end scope: added payment requests, GL detail drill-down, exec summary, expanded AP workflow |

Method Co  |  Property Accountant AI Agent  |  v2.0  |  Confidential